“Basket with apples” app Test Strategy

| Version Number | 0.1 |
| --- | --- |
| Status | Release Candidate |
| Document Date | 12.01.2023 |
| Owner | alve |

Version History

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 0.1 | 12.01.2023 | Alexandr Vernigora | Initial Draft |

Distribution List

| Name | Organization | Role | Responsibility |
| --- | --- | --- | --- |
| Alexandr Vernigora | Home | QA Lead | Author |
| Ivan Ivanoff | Company | Head of Engineering | Review / Approve |

Document Reference

| # | Document Name | Description |
| --- | --- | --- |
|  | Business Requirements |  |
|  | Functional Requirements |  |
|  | Non-Functional requirements |  |

Definitions, Acronyms and Abbreviations

| Terms, Acronyms or Abbreviations | Definition |
| --- | --- |
| APP | “Basket with Apples” application |

# Introduction

Current document is part of the APP project deliverables.

## Purpose

The purpose of this document is to define the test strategy and system test Plan for APP project. This document defines overall strategy to successfully verify, validate and test the application, technical architecture of all the in-scope components.

## Scope of document

This document will identify:

- Test Objectives;

- Test Scope and approach;

- Testing Types;

- Test Schedule;

- Test Stages and acceptance (exit) criteria for each test stage;

- Test Results;

- Test Tools;

- Test Environment;

- Defects Priorities Descriptions;

- Assumptions;

- Risks

# Test Objectives

The objective of APP project testing is to assure the quality of the delivered system by:

- Verification of the APP capability to support custom functionality described in functional requirements;

- Detection of non-compliances to the requirements;

- Validation of implemented solution to ensure it meets design specifications;

- Validate that the specified functionality performs as expected;

- Capture all test exclusions.

# Test Objects

The system under test represents a web-based service using following tools and technologies:

- Laravel framework

- PHP 7.1

- PDO PHP extension

- MySQL DB

- Composer (PHP dependency manager)

# Test Cases

In this section you can find lists of test cases which will be executed. Scope is defined based on business and functional requirements specification.

*Assumption: test cases list can be updated during system test.

# Test Data

N/A

# Test Exclusions

Following items are out of APP testing activities scope:

- User Guides and training documentation

- Any 3rd party components testing

# Test Approach

Following testing activities are defined and planned:

| Activity | Description / Note | Responsible Person | Deadline |
| --- | --- | --- | --- |
| Create Test Strategy |  |  |  |
| Create Test Plan |  |  |  |
| Create Resource Plan |  |  |  |
| Review Business Requirements | All reqs should be testable |  |  |
| Review Functional Requirements | All reqs should be testable |  |  |
| Perform Exploratory Testing |  |  |  |
| Create Functional test cases | Test suite should provide 100% functional coverage |  |  |
| Run Functional Test Suite | Outcome – list of defects |  |  |
| Perform Cross-Browser testing | The best way is to do it while running Functional tests |  |  |
| Implement automated tests |  |  |  |
| Create Test Summary Report |  |  |  |
| Create Release Notes doc |  |  |  |

## Major Test Phases

Each testing activity should have following parameters clearly defined:

- Entry criteria

- Exit criteria

- Resulting Deliverables

### Create Test Strategy

| Description | See p.1 of the current document |
| --- | --- |
| Responsibility | QA Lead |
| Entry Criteria | Project scope is defined, Business requirements and design specification is available |
| Exit Criteria | Test Strategy document is created, revised and approved |
| Deliverables | Test Strategy document |

### Create Test Plan

| Description | Test Plan should be aligned with Project plan and meet project needs and objectives |
| --- | --- |
| Responsibility | QA Lead |
| Entry Criteria | Project Plan is available, Test Strategy is ready |
| Exit Criteria | Test Plan document is created, revised and approved |
| Deliverables | Test Plan document |

### Create Resource Plan

…

### Review Business Requirements

…

### Review Functional Requirements

| Description | - All functional requirements should be testable - There should be no ambiguities - Functional requirements should cover all business requirements |
| --- | --- |
| Responsibility | QA team |
| Entry Criteria | Functional Requirements are (at least partially) ready |
| Exit Criteria | Functional requirements are revised, approved and finalized |
| Deliverables | - Defects against requirements documentation - Business-to-functional requirements traceability matrix |

### Perform Exploratory Testing

…

### Create Functional test cases

| Description | - All functional requirements should be covered with tests |
| --- | --- |
| Responsibility | QA team |
| Entry Criteria | Functional Requirements are (at least partially) ready |
| Exit Criteria | Functional test suite is ready |
| Deliverables | Test cases with at least following details each: - Test case ID - Test case name - Conditions (prerequisites, test data) - Description (steps) - Expected result |

### Run Functional Test Suite

| Description | - All functional requirements should be executed |
| --- | --- |
| Responsibility | QA team |
| Entry Criteria | Test suite is ready |
| Exit Criteria | - Functional test suite is executed - Acceptance criteria (quality gates) are met. Example: no high and critical issues, up to 10 major issues with defined resolution dates. |
| Deliverables | - Defects - Test Suite execution report (on a regular basis) |

### Perform Cross-Browser testing

…

### Implement automated tests

… (ideally automation activities are a subject of a separate Automated Testing approach / strategy document)

Considering the small scale of the application test automation activities will be very limited. See p.7.7.

### Create Test Summary Report

…

### Create Release Notes document

…

## Test Team Roles and Responsibilities

Following roles are defined in QA team:

| Role | Name | Responsibilities |
| --- | --- | --- |
| QA Lead | TBD |  |
| QA Engineer | TBD |  |
| QA Analyst | TBD |  |
| QA Automation Engineer | TBD |  |

## Test Results and Test Report

<defines the format, the period of distribution, recipients, included information, metrics,… See separate Test Summary Report doc>

## Test Environment

Home. Laptop.

## Test Tools

- Test Planning Tools

- Issue Tracking System

- Test Management System

- Test Automation Tools

- Reporting Tools

## Test Automation

There will be a very limited scope of top-priority functional test cases defined and automated using Selenium. The purpose is to make automated tests execution part of Continuous Integration chain to facilitate early defects detection.

## Defects Severities

| No. | Severity | Description |
| --- | --- | --- |
| 1 | Critical | The defect affects critical functionality or critical data. It does not have a workaround. Example: Unsuccessful installation, complete failure of a feature. |
| 2 | Major | The defect affects major functionality or major data. It has a workaround but is not obvious and is difficult. Example: A feature is not functional from one module but the task is doable if 10 complicated indirect steps are followed in another module/s. |
| 3 | Normal | The defect affects minor functionality or non-critical data. It has an easy workaround. Example: A minor feature that is not functional in one module but the same task is easily doable from another module. |
| 4 | Low | The defect does not affect functionality or data. It does not even need a workaround. It does not impact productivity or efficiency. It is merely an inconvenience. Example: Petty layout discrepancies, spelling/grammatical errors. |

# Non-Functional testing

At the current moment there are no non-functional requirements defined for the APP.

In case such requirements appear – QA team should be involved in definition and review process. All non-functional requirements should be declared in testable manner.

Following non-functional testing activities could be potentially required:

- Performance testing (requires dedicated environment with close-to-production capabilities)

- Security / penetration testing

- Usability testing

- Etc.

# User Acceptance Testing

TBD

## UAT assumptions

## UAT stages

## UAT SLA

## Communication and expectation management

# Risk Management

This section can be extended during the further project activities.

| No. | Description | Proactive Strategy to Manage the Risk | Reactive Strategy to Manage the Risk |
| --- | --- | --- | --- |
| 1 | Delays in testing schedule will occur if Entrance and Exit Criteria, including upstream deliverables, for any of the tests not fully met on time | Active tracking and follow up to ensure Entrance and Exit Criteria are met on time |  |
| 2 | Environment stability. | Prepare an additional instance for redundancy |  |
| 3 | Late delivery of code | Monitor the delivery time. Prepare prerequisite for test execution before code delivery and build installation. |  |
| 4 | Absence of the timely deployment of integration test environment including equipment and systems to be integrated or stubs | Planning of test environment in advance |  |
| 5 | Lack of resources from the customer side to perform UAT | Planning of resources in advance |  |
| 6 |  |  |  |